PROJECT PLANNING PHASE PROJECT MILESTONE

|  |  |
| --- | --- |
| **DATE** | 15 November 2022 |
| **TEAM ID** | PNT2022TMID03619 |
| **PROJECT NAME** | Personal Expense Tracker Application |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.No** | **Milestone** | **Activity list** | **Duration** | **Working**  **status** |
| 1 | MILESTONE-1 IDEATION PHASE | LITRATURE SURVEY | 29/08-03/09 | Completed |
| EMPATHY MAP | 5/09- 10/09 | Completed |
| IDEATION | 12/09-17/09 | Completed |
| 2 | MILESTONE-2 PROJECT DESIGN PHASE-1 | PROPOSED SOLUTION | 19/09-24/09 | Completed |
| SOLUTION FIT & SOLUTION ARCHITECTURE | 26/09-01/10 | Completed |
| 3 | MILESTONE-3 PROJECT DESIGN PHASE-2 | CUSTOMER JOURNEY | 03/10-08/10 | Completed |
| DATA FLOW DIAGRAM &  TECHNOLOGY STACK | 10/10-15/10 | Completed |
| 4 | MILESTONE-4  PROJECT PLANNING PHASE | SPRINT DELIVERY PLAN | 17/10-22/10 | Completed |
| 5 | MILESTONE-5 DEVELOPMENT PHASE | SPRINT 1 | 24/10-29/10 | In Progress |
| SPRINT 2 | 31/10-05/11 | In Progress |
| SPRINT 3 | 07/11-12/11 | In Progress |
| SPRINT 4 | 14/11-19/11 | In Progress |
| 6 | MILESTONE-6 | TEST CASE REPORT AND MODEL DELIVERY | 19/11 | In Progress |