**PROJECT PLANNING PHASE-II**

**PROJECT PLANNING TEMPLATE (PRODUCT BACKLOG, SPRINT PLANNING, STORIES, STORYPOINTS)**

|  |  |
| --- | --- |
| Date | 03 November 2022 |
| Team ID | PNT2022TMID03619 |
| Project Name | Project – Personal Expense Tracker Application |
| Maximum Marks | 8 Marks |

***Product Backlog, Sprint Schedule, and Estimation (4 Marks):***

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Madhanraj |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Vethaprasad |
| Sprint-1 | Login | USN-3 | As a user, I used my Mail id and password for login | 2 | High | Lalithraju |
| Sprint-2 |  | USN-4 | As a user, I forget my password. Used forget password, | 2 | High | Makeshvar |
| Sprint-2 | Dashboard | USN-5 | As a user, there is profile tab | 1 | High | Madhanraj |
| Sprint-2 |  | USN-6 | As a user, there is budget tab | 2 | High | Vethaprasad |
| Sprint-3 | Budget | USN-7 | As a user, I create a budget, update the budget | 1 | Low | Lalithraju |
| Sprint-3 |  | USN-9 | As a user, I can enter my expense into category | 2 | High | Makeshvar |
| Sprint-4 | Report | USN-10 | As a user, I get a expense report anytime I need | 2 | High | Lalithraju, Makeshvar |
| Sprint-4 | Chat bot | USN-12 | As a admin, chat bot helps to get familiar with application | 2 | High | madhanraj,  Vethaprasad |

***Project Tracker, Velocity & Burndown Chart: (4 Marks):***

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 25 Oct 2022 | 30 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 6 | 6 Days | 01 Nov 2022 | 06 Nov 2022 |  | 05 Nov 2022 |
| Sprint-3 | 4 | 6 Days | 08 Nov 2022 | 13 Nov 2022 |  | 12 Nov 2022 |
| Sprint-4 | 4 | 6 Days | 15 Nov 2022 | 20 Nov 2022 |  | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

***Velocity:***

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)




**AV=20/6**

**AV=3.33**

***Burndown Chart:***

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

****